# PROJECT TRACKING — Falcon BMS TMS/DMS/CMS HOTAS Guide

Document Version: PROJECT-TRACKING-v5.0.0
Regime: Pre-publication (0.x.x.x)
Project Start: 2026-01-05
Last Updated: 2026-01-09
Repository: carlos-nader/falcon-bms-hotas-tms-dms-cms-guide

This document tracks how governance rules, WIP files and guide versions evolve during the development of the Falcon BMS TMS/DMS/CMS HOTAS Guide.

## 1. Governance Layer — Reference Documents

These documents define the rules; PROJECT-TRACKING records how they are applied.

| Document | Version | Purpose | Scope / Notes |
| --- | --- | --- | --- |
| VERSION-SYSTEM-v4.1 | v4.1 | Versioning rules for guide-v* | Defines 0.x.x.x vs x.y.z regimes; MAJOR/MINOR/PATCH/SUBPATCH semantics; build date rules. |
| WIP-FILE-NAMING-v1.3 | v1.3 | Naming and status for WIP files | Prefixes section-*, table-*, visual-*, notes-*, chapter-* with dev/review/final/approved/deprecated. |
| BRIEFING-v0.1.4.1 | v0.1.4.1 | Content and layout brief | Scope, style, layout standard (Geometry Option D, hotastable 15.6 cm, \arraystretch=1.25), high-level roadmap. |
| PROJECT-TRACKING-v5.0.0 (this) | v5.0.0 | Project tracking and integration log | Records how WIP + VERSION-SYSTEM + layout decisions become concrete guide versions; now integrated with Git/GitHub repo. |

Integration rules

- VERSION-SYSTEM-v4.1 governs only guide-v*.tex version numbers.

- WIP-FILE-NAMING-v1.3 governs only files in the WIP/ARCHIVE layer.

- BRIEFING-v0.1.4.1 defines what the guide contains and how it looks.

- PROJECT-TRACKING-v5.0.0 records when and why those rules are applied and how they map to concrete guide versions.

## 2. Project Snapshot (Current State)

High-level view of the project as of 2026-01-09.

- Active Regime: Pre-publication 0.x.x.x (Phase 0 — Chapter Scaffolding).

- Current Guide Version: guide-v0.2.2.0-20260108.tex (layout-only update over v0.2.1.0).

- Chapters Planned: 7.

- Chapters with narrative complete / in development: 2 / 7

  - Chapter 1 — Introduction (narrative complete).

  - Chapter 5 — CMS Section 5.1 (Concept & interaction) narrative complete; 5.2/5.3 in review.

- Chapters with structure scaffolded: 4 / 7

  - Chapters 3 (TMS), 4 (DMS), 5 (CMS) plus outlines for 6 (Training References) and 7 (HOTAS Visual Reference).

- Tables filled: 0 % (Phase 1 will focus on table population).

- Layout Standard (since v0.2.2.0):

  - Geometry Option D (A4, 2.0 cm side, 2.5 cm top/bottom, 17.0 cm text width).

  - hotastable width 15.6 cm, \small, \arraystretch=1.25 for table readability.

- Tooling & Repository (Session 8):

  - Git/GitHub repository created: falcon-bms-hotas-tms-dms-cms-guide.

  - Local project root: projeto-bms (no space), managed via GitHub Desktop + Git CLI.

  - Core folders aligned with governance:

    - WIP/ — active work-in-progress LaTeX sections/tables/visuals.

    - ARCHIVE/ — approved or deprecated WIP and historical snapshots.

    - docs/ — governance and tracking documents in Markdown (*.md), exported to DOCX via md-to-docx script.

  - VS Code adopted as the default editor for Markdown and Git-related edits.

## 3. Version Roadmap (Guide guide-v*.tex)

### 3.1 Past and Current Versions (0.x.x.x)

| Version | Date | Area / Chapter | Status | Short Description |
| --- | --- | --- | --- | --- |
| v0.1.0.0 | 2026-01-05 | Chapter 1 — Introduction | ✅ Complete | Intro structured and integrated. |
| v0.1.1.0 | 2026-01-05 | Chapter 1 — Introduction | ✅ Complete | Additional intro refinements / structure tweaks. |
| v0.1.3.0 | 2026-01-05 | Chapter 3 — TMS | ✅ Complete | TMS chapter structure finalised; content pending. |
| v0.1.4.0 | 2026-01-06 | Chapter 4 — DMS + layout fix | ✅ Complete | DMS restructured to transversal SOI per Dash-34; geometry brace fix. |
| v0.2.0.0 | 2026-01-07 | Chapter 5 — CMS Section 5.1 | ✅ Complete | CMS 5.1 (Concept & interaction with CMDS/ECM) integrated as new section. |
| v0.2.1.0 | 2026-01-08 | Chapter 5 — Structure refinement | ✅ Complete | Chapter 5 subsections 5.1–5.3 organised and clarified. |
| v0.2.2.0 | 2026-01-08 | Global layout (all chapters) | ✅ Active | Geometry Option D + \arraystretch=1.25; layout-only changes, no content modifications relative to v0.2.1.0. |

Note: All guide-v0.1.x.x and guide-v0.2.0.0/0.2.1.0 files are preserved under version control (and/or ARCHIVE) for rollback and traceability.

### 3.2 Planned Near-Term Versions

| Target Version | Expected Area | Phase | Status | Notes |
| --- | --- | --- | --- | --- |
| v0.2.3.0 | Chapter 5 — Sections 5.2 & 5.3 | 0 | 🔄 Planned | Integrate CMS Actuation (5.2) and Block/Variant notes (5.3) once WIP is promoted to final. Still within 0.2.x.x line (no new chapter yet). |
| v0.3.0.0 | Chapter 5 complete + next chapter | 0 | 🎯 Target | Chapter 5 considered complete (concept + actuation + variants). MINOR bump when next major chapter (e.g. TMS or DMS content) is selected. |
| v0.4.0.0 | Chapter 5 CMS tables populated | 0 | 🔄 Planned | Populate CMS HOTAS tables (AUTO/SEMI/MAN, ECM, consent/constraints, operational notes). |
| v0.7.0.0 | All 7 chapters scaffolded | 0 | 📋 Target | All chapters with structure + basic narrative. Transition point from Phase 0 to Phase 1. |

Post-Phase-0:

- v1.0.0 and above will follow VERSION-SYSTEM-v4.1 rules for post-publication regimes (Phase 1 — table population; Phase 2 — review & community release).

## 4. WIP Layer

### 4.1 WIP File Naming Quick Reference (WIP-FILE-NAMING-v1.3)

General pattern:

{prefix}-{location}-{descriptor}-{status}-{date}.{ext}

Summary:

| Category | Pattern | Example | Status codes |
| --- | --- | --- | --- |
| Chapters | chapter-C{N}-{TITLE}-{STATUS}-{DATE}.tex | chapter-C2-hotas-fundamentals-dev-2026-01-20.tex | dev, review, approved, deprecated |
| Sections | section-C{N}-S{M}[-S{K}]-{TITLE}-{STATUS}-{DATE}.tex | section-C5-S1-cms-concept-final-2026-01-07.tex | dev, review, final, approved, deprecated |
| Tables | table-C{N}-{CONTEXT}-{SWITCH}-{STATUS}-{DATE}.tex | table-C3-AA-TMS-review-2026-01-17.tex | dev, review, final, approved, deprecated |
| Notes | notes-C{N}-{TOPIC}-{TYPE}-{DATE}.md | notes-C4-dms-research-questions-2026-01-19.md | (no formal status) |
| Visuals | visual-C{N}-{DESC}-{TYPE}-{STATUS}-{DATE}.{ext} | visual-C7-hotas-layout-diagram-dev-2026-01-18.svg | dev, review, final, approved, deprecated |

Key rules:

- WIP status transitions (dev → review → final → approved) do not affect guide version numbers directly.

- Only integration into guide-v*.tex triggers version bumps, according to VERSION-SYSTEM-v4.1.

- Active WIP lives in WIP/; integrated or deprecated WIP moves to ARCHIVE/.

### 4.2 Active WIP Snapshot (as of 2026-01-09)

| File (relative path) | Status | Chapter | Short Purpose | Next Action |
| --- | --- | --- | --- | --- |
| WIP/section-C5-S2-cms-actuation-hotas-tables-review-2026-01-08.tex | review | C5-S2 | CMS 5.2 — Actuation and HOTAS tables. | Complete narrative/TBDs; promote to final and integrate into guide (v0.2.3.0 target). |
| WIP/section-C5-S3-blocks-and-variants-review-2026-01-07.tex | review | C5-S3 | CMS 5.3 — Block and variant notes. | Validate content, refine where needed; promote to final and integrate (also in v0.2.3.0 line). |

### 4.3 WIP Integration Timeline (Historical)

| Date | WIP / Reference File | Version Bump | Category | Notes |
| --- | --- | --- | --- | --- |
| 2026-01-07 | section-C5-S1-concept-and-interactions-cmds-ecm-rwr-final-2026-01-07.tex | v0.1.4.0 → v0.2.0.0 (MINOR) | section | CMS 5.1 integrated as new section; chapters metric moved from 1/7 to 2/7. |
| 2026-01-08 | section-C5-S1-concept-and-interactions-cmds-ecm-rwr-final-2026-01-07.tex | v0.2.0.0 → v0.2.1.0 (PATCH) | section | Human-driven refinement of Chapter 5 internal structure (5.1–5.3 splits and headings). |
| 2026-01-08 | LAYOUT-OPTIMIZATION-2026-01-08.docx | v0.2.1.0 → v0.2.2.0 (PATCH) | layout | Applied Geometry Option D and \arraystretch=1.25 to all hotastable tables; no content changes. |

Status codes reminder:

- dev → draft; review → under human review; final → approved by human, ready for integration; approved → integrated and archived; deprecated → intentionally retired.

## 5. Session Log (High-Level)

Summary of major decisions and changes per working session. Earlier sessions (1–6) are documented in legacy tracking files; from v5.0.0 onward, new sessions will be logged here.

| Session | Date | Guide Version after | Tracking Version | Key Changes |
| --- | --- | --- | --- | --- |
| 7 | 2026-01-08 | v0.2.2.0 | v4.1.2 | Layout Option D and table \arraystretch adopted; CMS 5.1 fully integrated; Chapter 5 structure (5.1–5.3) refined; WIP files for 5.2 and 5.3 created in review status. |
| 8 | 2026-01-09 | v0.2.2.0 (unchanged) | v5.0.0 | Project brought under Git/GitHub (falcon-bms-hotas-tms-dms-cms-guide); local root normalised to projeto-bms; folder structure WIP/, ARCHIVE/, docs/ created and aligned with WIP-FILE-NAMING; governance centralised in .md files under docs/ with DOCX exports generated via md-to-docx; VS Code and Git CLI configured for Markdown-centric workflow. |

Future sessions should add new rows to this table, keeping summaries concise and always mentioning: (a) resulting guide version, (b) tracking version, and (c) main decisions.

## 6. Project Priorities & Phases

### 6.1 Current Priorities (Post-v0.2.2.0)

- CMS Chapter 5 Content Consolidation

  - Finalise and validate Section 5.2 — CMS Actuation (narrative + HOTAS table scaffolding).

  - Finalise and validate Section 5.3 — Block and variant notes (CMS differences across relevant blocks/variants).

  - Integrate 5.2 and 5.3 into a new version v0.2.3.0 while staying in the 0.2.x.x line.

- CMS Tables Population (Phase 0 → 0.4.x.x)

  - Populate CMS hotastable tables (AUTO/SEMI/MAN, ECM on/off, consent/constraints, operational nuances).

  - Ensure cross-reference to Dash-34, Dash-1 and the Training Manual via \dashref{} and \trnref{}.

- Scaffolding of Remaining Chapters

  - Consolidate TMS (Chapter 3) and DMS (Chapter 4) structures based on decisions documented in the BRIEFING.

  - Formalise outlines for Chapters 6 (Training References) and 7 (HOTAS Visual Reference) with minimal working examples.

- Preparation for Phase 3 — Tracking Automation

  - Freeze the structure of PROJECT-TRACKING-v5.0.0.md as the baseline for automation scripts.

  - Define mandatory fields that scripts must read:

    - From guide-v*.tex: \docversion, \docbuild (or equivalent macros).

    - From file names under WIP/ and ARCHIVE/: WIP-FILE-NAMING patterns.

    - From snapshot and historical tables in this document.

  - Decide whether automation will generate new reports (.md/.html) or update specific sections of this tracking file.

### 6.2 Phases & Timeline (Coarse Plan)

| Phase | Target Versions | Indicative Range | Milestone |
| --- | --- | --- | --- |
| 0 | v0.1.0.0 → v0.7.0.0 | 05–22 Jan 2026 | All chapters scaffolded; layout locked at v0.2.2.0; CMS chapter structurally complete. |
| 1 | v1.0.0 → v1.0.x | To be defined | Major HOTAS tables (TMS/DMS/CMS) populated and technically validated. |
| 2 | v2.0.0-RC1/RC2/Stable | To be defined | Final review, community feedback, and public release. |

Phase boundaries and dates are guidelines; actual transitions must be explicitly recorded in this tracking document.

## 7. File Status Summary

### 7.1 Guide Files (guide-v*.tex)

| File | Version | Type | Status | Short Purpose |
| --- | --- | --- | --- | --- |
| guide-v0.1.4.0-20260106.tex | 0.1.4.0 | Main guide | ✅ Archive | Intro narrative + Ch.3–4 structure; pre-CMS integration. |
| guide-v0.2.0.0-20260108.tex | 0.2.0.0 | Main guide | ✅ Archive | CMS 5.1 integrated (Concept & interaction). |
| guide-v0.2.1.0-20260108.tex | 0.2.1.0 | Main guide | ✅ Archive | Chapter 5 structure refined (5.1–5.3). |
| guide-v0.2.2.0-20260108.tex | 0.2.2.0 | Main guide | ✅ Active | Same content as v0.2.1.0; global layout optimisation (Geometry Option D + \arraystretch=1.25). |
| guide-structure-only-v0.2.2.0-20260108.tex | 0.2.2.0 | Snapshot | ✅ Archive | Structure-only snapshot for TOC/layout reference. |

### 7.2 WIP Files

| File (relative path) | Status | Type | Short Purpose | Next Action |
| --- | --- | --- | --- | --- |
| ARCHIVE/section-C5-S1-concept-and-interactions-cmds-ecm-rwr-approved-2026-01-08.tex | approved | section | CMS 5.1 — Concept & interaction; integrated into guide. | Keep archived as reference; no further changes. |
| WIP/section-C5-S2-cms-actuation-hotas-tables-review-2026-01-08.tex | review | section | CMS 5.2 — Actuation and HOTAS tables. | Complete TBDs, validate, promote to final, integrate. |
| WIP/section-C5-S3-blocks-and-variants-review-2026-01-07.tex | review | section | CMS 5.3 — Block/variant notes. | Review content, promote to final, integrate. |

(Additional WIP and ARCHIVE entries should be appended here as the project evolves.)

### 7.3 Governance & Tracking Files (docs/)

| File | Version | Type | Status | Short Purpose |
| --- | --- | --- | --- | --- |
| docs/BRIEFING-v0.1.4.1.md | 0.1.4.1 | Reference | ✅ Active | Project brief (scope, style, layout, current status). Source for DOCX export. |
| docs/VERSION-SYSTEM-v4.1.md | 4.1 | Reference | ✅ Active | Guide versioning rules and phases (0.x.x.x vs x.y.z). |
| docs/wip-naming-convention-v1.3.md | 1.3 | Reference | ✅ Active | WIP naming and status code rules. |
| docs/PROJECT-TRACKING-v5.0.0.md | 5.0.0 | Tracking | ✅ Active | This document — unified tracking with Git/GitHub integration. |
| docs/BRIEFING-v0.1.4.1.docx | 0.1.4.1 | Export | ✅ Derived | DOCX export from Markdown for convenient reading/sharing. |
| docs/VERSION-SYSTEM-v4.1.docx | 4.1 | Export | ✅ Derived | DOCX export from Markdown. |
| docs/wip-naming-convention-v1.3.docx | 1.3 | Export | ✅ Derived | DOCX export from Markdown. |
| docs/PROJECT-TRACKING-v5.0.0.docx | 5.0.0 | Export | ⏳ Planned | To be generated from this Markdown via md-to-docx script. |

Maintenance rule:

- All structural or governance changes to tracking must be made in PROJECT-TRACKING-v5.0.0.md.

- DOCX versions are generated from this file and never edited manually.

- At the end of each working session, this document should be updated (especially sections 2, 4.2, 4.3, 5 and 6) to capture the new state and decisions.